Agile Planning Logic – Wind Turbine Energy Prediction System

A Sprint is a fixed time duration during which the team completes a defined set of tasks related to weather data integration, machine learning modeling, and dashboard development.

An Epic represents a major functional module of the Wind Energy Prediction System such as Weather API Integration, ML Model Development, or Dashboard Implementation.

A User Story (USN) is a smaller functional task under an Epic.

A Story Point represents the effort required to complete a user story using Fibonacci estimation:

1 – Very Easy
2 – Easy
3 – Moderate
5 – Complex

Story Point Scale

1, 2, 3, 5

Sprint 1 – Backend & Data Preparation

Epic 1: Weather Data Integration

- Fetch real-time weather data from OpenWeatherMap (USN1) – 3

- Configure API key & error handling (USN2) – 2

Epic 2: Data Preprocessing & Model Setup

- Clean and structure weather dataset (USN3) – 3

- Feature engineering (wind speed, direction, humidity) (USN4) – 3

- Train regression model (USN5) – 5

Total Story Points Sprint 1 = 3 + 2 + 3 + 3 + 5 = 16

Sprint 2 – Frontend & Dashboard

Epic 3: Prediction API & Backend Logic

- Create Flask REST API endpoint (/predict) (USN6) – 3

- Integrate ML model with backend (USN7) – 3

Epic 4: Frontend Dashboard Development

- Build React user interface (USN8) – 5

- Develop weather display card (USN9) – 2

- Develop energy analytics charts & gauge (USN10) – 5

Total Story Points Sprint 2 = 3 + 3 + 5 + 2 + 5 = 18

Total Story Points

Sprint 1 = 16
Sprint 2 = 18

Total = 34

Number of Sprints = 2

Velocity = 34 / 2 = 17 Story Points per Sprint