Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 22 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS42033 |
| Project Name | Weather-Based Prediction of Wind Turbine Energy Output: A Next-Generation Approach to Renewable Energy Management |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Weather API Integration | USN-1 | As a system, I can fetch real-time weather data using OpenWeatherMap API | 3 | High | Team |
| Sprint-1 | Weather API Integration | USN-2 | As a developer, I can configure API key securely | 2 | High | Team |
| Sprint-1 | ML Model Development | USN-3 | As a system, I can preprocess weather data for training | 3 | High | Team |
| Sprint-1 | ML Model Development | USN-4 | As a system, I can train regression model to predict energy output | 5 | High | Team |
| Sprint-2 | Backend Integration | USN-5 | As a user, I can request energy prediction through REST API | 3 | High | Team |
| Sprint-2 | Frontend Dashboard | USN-6 | As a user, I can view real-time weather data in dashboard | 2 | Medium | Team |
| Sprint-2 | Frontend Dashboard | USN-7 | As a user, I can see predicted wind energy output | 3 | High | Team |
| Sprint-2 | Analytics | USN-8 | As a user, I can view energy charts & gauge visualization | 5 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 7 Days | 01 Feb 2026 | 07 Feb 2026 | 16 | 07 Feb 2026 |
| Sprint-2 | 18 | 7 Days | 10 Feb 2026 | 16 Feb 2026 | 18 | 16 Feb 2026 |

Velocity Calculation

Total Story Points = 34
Number of Sprints = 2

Velocity = 34 / 2
= 17 Story Points per Sprint

Burndown Chart Explanation

A burndown chart represents remaining work versus time during sprint execution. It helps monitor development progress and ensures timely delivery of the Wind Energy Prediction System.

[1] Visual Paradigm, “Scrum Burndown Chart,” Visual Paradigm Scrum Guide. [Online]. Available: https://www.visual-paradigm.com/scrum/scrum-burndown-chart/.

[2] Atlassian, “Burndown charts,” Atlassian Agile Tutorials. [Online]. Available: https://www.atlassian.com/agile/tutorials/burndown-charts.

Reference:

[1] Atlassian, “Agile project management,” Atlassian Agile Guides. [Online]. Available: https://www.atlassian.com/agile/project-management.

[2] Atlassian, “How to do Scrum with Jira Software,” Atlassian Agile Tutorials. [Online]. Available: https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software.

[3] Atlassian, “Epics,” Atlassian Agile Tutorials. [Online]. Available: https://www.atlassian.com/agile/tutorials/epics.

[4] Atlassian, “Sprints,” Atlassian Agile Tutorials. [Online]. Available: https://www.atlassian.com/agile/tutorials/sprints.

[5] Atlassian, “Estimation,” Atlassian Agile Project Management. [Online]. Available: https://www.atlassian.com/agile/project-management/estimation.

[6] Atlassian, “Burndown charts,” Atlassian Agile Tutorials. [Online]. Available: https://www.atlassian.com/agile/tutorials/burndown-charts.